# SAP Business One Contract Management Add-On

Document 1: Core Requirements & Database Schema

# 1. Executive Summary

This document provides comprehensive specifications for the Contract Management Add-On for SAP Business One, including detailed database schemas, field specifications, and integration requirements with direct HANA database capabilities.

## 1.1 Key Features

- Complete contract lifecycle management from creation to closure

- Interim Certificate Payment (ICP) module with progressive billing

- Direct HANA database read/write operations for performance

- Bilingual support (Arabic/English) throughout the system

- Integration with SAP B1 Business Partners, Items, and Financials

- Comprehensive workflow management with approval processes

- Advanced financial calculations with deductions and retentions

# 2. Database Architecture

The system uses 14 User-Defined Tables (UDTs) in SAP Business One, with direct HANA database integration for optimized performance. All tables follow SAP B1 naming conventions with @ prefix.

## 2.1 Contract Header Table (RVCM_CNTRCT)

Main table for contract master data. Table Code: @RVCM_CNTRCT

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Code | Code | Alphanumeric | 20 | Auto-generated contract number (PK) |
| Contract Name | U_ContractName | Alphanumeric | 254 | Contract name (Arabic/English) |
| Contract Name AR | U_ContractNameAR | Alphanumeric | 254 | Contract name in Arabic |
| Customer Code | U_CardCode | Alphanumeric | 15 | Business Partner code (FK to OCRD) |
| Customer Name | U_CardName | Alphanumeric | 100 | Business Partner name (auto-filled) |
| Customer Type | U_CardType | Alphanumeric | 1 | Client type: C=Customer, S=Supplier, L=Lead |
| Contact Person | U_CntctCode | Numeric | 11 | Contact person ID (FK to OCPR) |
| Project Number | U_ProjectNum | Alphanumeric | 20 | Project number reference |
| Project Name | U_ProjectName | Alphanumeric | 100 | Project name |
| Sector | U_Sector | Alphanumeric | 50 | Business sector classification |
| User Type | U_UserType | Alphanumeric | 30 | End user type/category |
| Unit Number | U_UnitNumber | Alphanumeric | 20 | Unit/property number |
| Region | U_Region | Alphanumeric | 50 | Geographic region |
| Contract Type | U_ContractType | Alphanumeric | 20 | Type: Sales, Service, Maintenance, Construction |
| Start Date | U_StartDate | Date | 8 | Contract start date |
| End Date | U_EndDate | Date | 8 | Contract end date |
| Duration | U_Duration | Numeric | 11 | Contract duration in days (calculated) |
| Contract Value | U_ContractVal | Sum | 19,6 | Total contract value before tax |
| Currency | U_Currency | Alphanumeric | 3 | Currency code (FK to OCRN) |
| Tax Rate | U_TaxRate | Rate | 19,6 | Default tax rate percentage |
| Tax Amount | U_TaxAmount | Sum | 19,6 | Total tax amount (calculated) |
| Total Value | U_TotalValue | Sum | 19,6 | Contract value including tax |
| Price Quote Ref | U_QuoteRef | Alphanumeric | 50 | Reference to price quotation |
| Status | U_Status | Alphanumeric | 1 | D=Draft, A=Active, H=OnHold, C=Completed, X=Cancelled |
| Approval Status | U_ApprovalSts | Alphanumeric | 1 | P=Pending, A=Approved, R=Rejected |
| Created By | U_CreatedBy | Numeric | 11 | User ID who created record |
| Created Date | U_CreateDate | Date | 8 | Creation date |
| Modified By | U_ModifiedBy | Numeric | 11 | User ID who last modified |
| Modified Date | U_ModifyDate | Date | 8 | Last modification date |
| Remarks | U_Remarks | Memo |  | General remarks/notes |

## 2.2 Contract Lines Table (RVCM_CNTRCT1)

Contract line items for services, materials, or milestones. Table Code: @RVCM_CNTRCT1

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Parent Key | Code | Alphanumeric | 20 | Contract code (FK to @RVCM_CNTRCT.Code) |
| Line Number | LineNum | Numeric | 11 | Sequential line number |
| Item Code | U_ItemCode | Alphanumeric | 50 | Item/Service code (FK to OITM) |
| Item Description | U_ItemDesc | Alphanumeric | 254 | Item description |
| Item Description AR | U_ItemDescAR | Alphanumeric | 254 | Item description in Arabic |
| Cost Code | U_CostCode | Alphanumeric | 20 | Cost center/WBS code |
| Stage | U_Stage | Alphanumeric | 50 | Project stage/phase |
| Probability % | U_Probability | Rate | 19,6 | Probability factor percentage |
| Quantity | U_Quantity | Quantity | 19,6 | Quantity |
| Unit | U_Unit | Alphanumeric | 10 | Unit of measure |
| Unit Price | U_UnitPrice | Price | 19,6 | Price per unit |
| Discount % | U_DiscountPct | Rate | 19,6 | Line discount percentage |
| Line Total | U_LineTotal | Sum | 19,6 | Line total before tax (calculated) |
| Tax Code | U_TaxCode | Alphanumeric | 8 | Tax code (FK to OSTC) |
| Tax Rate | U_TaxRate | Rate | 19,6 | Line tax rate |
| Tax Amount | U_TaxAmount | Sum | 19,6 | Line tax amount (calculated) |
| Line Total Inc | U_LineTotalInc | Sum | 19,6 | Line total including tax |
| Planned Date | U_PlannedDate | Date | 8 | Planned execution/delivery date |
| Actual Date | U_ActualDate | Date | 8 | Actual execution/delivery date |
| Status | U_LineStatus | Alphanumeric | 1 | P=Planned, I=InProgress, C=Completed |
| Remarks | U_LineRemarks | Memo |  | Line-specific remarks |

## 2.3 ICP Header Table (RVCM_ICP)

Interim Certificate Payment header for progressive billing. Table Code: @RVCM_ICP

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Code | Code | Alphanumeric | 20 | Auto-generated ICP number (PK) |
| ICP Number | U_ICPNumber | Alphanumeric | 20 | Display ICP number |
| Contract Code | U_ContractCode | Alphanumeric | 20 | Contract reference (FK to @RVCM_CNTRCT.Code) |
| Customer Code | U_CardCode | Alphanumeric | 15 | Business Partner (auto from contract) |
| Certificate Date | U_CertDate | Date | 8 | ICP issue date |
| Period From | U_PeriodFrom | Date | 8 | Work period start date |
| Period To | U_PeriodTo | Date | 8 | Work period end date |
| Work Complete % | U_WorkCompPct | Rate | 19,6 | Overall work completion percentage |
| This Period Value | U_PeriodValue | Sum | 19,6 | Work done this period |
| Cumulative Value | U_CumValue | Sum | 19,6 | Cumulative work to date |
| Advance Deduct | U_AdvDeduct | Sum | 19,6 | Advance payment deduction |
| Retention % | U_RetentionPct | Rate | 19,6 | Retention percentage |
| Retention Amount | U_RetentionAmt | Sum | 19,6 | Retention amount (calculated) |
| Material Deduct | U_MatDeduct | Sum | 19,6 | Material deduction |
| Other Deduct | U_OtherDeduct | Sum | 19,6 | Other deductions |
| VAT Amount | U_VATAmount | Sum | 19,6 | VAT/Tax amount |
| Net Payment | U_NetPayment | Sum | 19,6 | Net payment due (calculated) |
| Status | U_Status | Alphanumeric | 1 | D=Draft, S=Submitted, A=Approved, P=Paid, R=Rejected |
| Approval Status | U_ApprovalSts | Alphanumeric | 1 | P=Pending, A=Approved, R=Rejected |
| Invoice DocEntry | U_InvoiceEntry | Numeric | 11 | Generated AR Invoice DocEntry |
| Created By | U_CreatedBy | Numeric | 11 | User who created |
| Created Date | U_CreateDate | Date | 8 | Creation date |
| Approved By | U_ApprovedBy | Numeric | 11 | User who approved |
| Approved Date | U_ApproveDate | Date | 8 | Approval date |
| Remarks | U_Remarks | Memo |  | Certificate remarks |

## 2.4 ICP Lines Table (RVCM_ICP1)

Detailed line items for each ICP showing work progress. Table Code: @RVCM_ICP1

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Parent Key | Code | Alphanumeric | 20 | ICP code (FK to @RVCM_ICP.Code) |
| Line Number | LineNum | Numeric | 11 | Line number |
| Contract Line | U_CntrctLine | Numeric | 11 | Contract line reference (FK to @RVCM_CNTRCT1.LineNum) |
| Item Code | U_ItemCode | Alphanumeric | 50 | Item code (from contract line) |
| Description | U_Desc | Alphanumeric | 254 | Work description |
| Description AR | U_DescAR | Alphanumeric | 254 | Arabic description |
| Contract Qty | U_ContractQty | Quantity | 19,6 | Total contract quantity |
| Unit Price | U_UnitPrice | Price | 19,6 | Unit price from contract |
| Previous Qty | U_PrevQty | Quantity | 19,6 | Cumulative quantity from previous ICPs |
| This Period Qty | U_ThisQty | Quantity | 19,6 | Quantity completed this period |
| Cumulative Qty | U_CumQty | Quantity | 19,6 | Total cumulative quantity |
| % Complete | U_PctComplete | Rate | 19,6 | Completion percentage (calculated) |
| This Period Value | U_ThisValue | Sum | 19,6 | Value of work this period |
| Cumulative Value | U_CumValue | Sum | 19,6 | Total cumulative value |
| Remarks | U_LineRemarks | Memo |  | Line remarks |

## 2.5 Payment Schedule Table (RVCM_PYMSCH)

Payment milestones and schedules. Table Code: @RVCM_PYMSCH

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Parent Key | Code | Alphanumeric | 20 | Contract code (FK) |
| Line Number | LineNum | Numeric | 11 | Payment line number |
| Milestone | U_Milestone | Alphanumeric | 100 | Payment milestone name |
| Due Date | U_DueDate | Date | 8 | Payment due date |
| Amount | U_Amount | Sum | 19,6 | Payment amount |
| Status | U_Status | Alphanumeric | 1 | P=Pending, R=Received, O=Overdue |
| Paid Amount | U_PaidAmount | Sum | 19,6 | Amount actually paid |
| Payment Date | U_PaymentDate | Date | 8 | Actual payment date |
| Invoice Entry | U_InvoiceEntry | Numeric | 11 | AR Invoice DocEntry |
| Receipt Entry | U_ReceiptEntry | Numeric | 11 | Incoming Payment DocEntry |

## 2.6 Retention Table (RVCM_RETEN)

Tracks retention amounts and releases. Table Code: @RVCM_RETEN

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Code | Code | Alphanumeric | 20 | Retention record code (PK) |
| Contract Code | U_ContractCode | Alphanumeric | 20 | Contract reference (FK) |
| ICP Code | U_ICPCode | Alphanumeric | 20 | ICP reference (FK) |
| Retention % | U_RetentionPct | Rate | 19,6 | Retention percentage |
| Retained Amount | U_RetainedAmt | Sum | 19,6 | Amount retained |
| Released Amount | U_ReleasedAmt | Sum | 19,6 | Amount released |
| Balance | U_Balance | Sum | 19,6 | Retention balance (calculated) |
| Release Date | U_ReleaseDate | Date | 8 | Date of retention release |
| Release Reason | U_ReleaseReason | Alphanumeric | 100 | Reason for release |
| Status | U_Status | Alphanumeric | 1 | H=Held, R=Released, P=PartialRelease |

## 2.7 Deductions Table (RVCM_DEDUCT)

Various deductions applied to contracts or ICPs. Table Code: @RVCM_DEDUCT

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Parent Key | Code | Alphanumeric | 20 | Contract or ICP code (FK) |
| Line Number | LineNum | Numeric | 11 | Deduction line number |
| Deduction Type | U_DeductType | Alphanumeric | 20 | Type: Advance, Penalty, Material, Insurance, Other |
| Description | U_Description | Alphanumeric | 200 | Deduction description |
| Amount | U_Amount | Sum | 19,6 | Deduction amount |
| Applied Date | U_AppliedDate | Date | 8 | Date deduction applied |
| GL Account | U_GLAccount | Alphanumeric | 15 | G/L account for deduction |
| Remarks | U_Remarks | Memo |  | Additional notes |

# 3. Additional Supporting Tables

## 3.1 Workflow History Table (RVCM_WFHIST)

Tracks workflow state changes and approvals. Table Code: @RVCM_WFHIST

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Code | Code | Alphanumeric | 20 | Workflow record code (PK) |
| Object Type | U_ObjectType | Alphanumeric | 20 | Type: Contract, ICP |
| Object Code | U_ObjectCode | Alphanumeric | 20 | Reference to object |
| Action | U_Action | Alphanumeric | 30 | Action: Created, Submitted, Approved, Rejected, Modified |
| From Status | U_FromStatus | Alphanumeric | 20 | Previous status |
| To Status | U_ToStatus | Alphanumeric | 20 | New status |
| Action By | U_ActionBy | Numeric | 11 | User who performed action |
| Action Date | U_ActionDate | Date | 8 | Date of action |
| Comments | U_Comments | Memo |  | Action comments |

## 3.2 Attachments Table (RVCM_ATTACH)

Manages document attachments. Table Code: @RVCM_ATTACH

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Parent Key | Code | Alphanumeric | 20 | Parent object code (FK) |
| Line Number | LineNum | Numeric | 11 | Attachment line |
| File Name | U_FileName | Alphanumeric | 254 | Original file name |
| File Path | U_FilePath | Alphanumeric | 254 | Path to stored file |
| File Type | U_FileType | Alphanumeric | 20 | File extension/type |
| File Size | U_FileSize | Numeric | 11 | File size in bytes |
| Uploaded By | U_UploadedBy | Numeric | 11 | User who uploaded |
| Upload Date | U_UploadDate | Date | 8 | Upload date |

## 3.3 Contract Terms Table (RVCM_TERMS)

Stores specific contract terms and conditions. Table Code: @RVCM_TERMS

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Parent Key | Code | Alphanumeric | 20 | Contract code (FK) |
| Line Number | LineNum | Numeric | 11 | Term line number |
| Term Type | U_TermType | Alphanumeric | 30 | Type: Payment, Warranty, Penalty, Delivery, Other |
| Term Description | U_TermDesc | Memo |  | Term description |
| Value | U_Value | Alphanumeric | 100 | Term value/specification |
| Mandatory | U_Mandatory | Alphanumeric | 1 | Y=Yes, N=No |

## 3.4 Amendments Table (RVCM_AMEND)

Tracks contract amendments/variations. Table Code: @RVCM_AMEND

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Code | Code | Alphanumeric | 20 | Amendment code (PK) |
| Contract Code | U_ContractCode | Alphanumeric | 20 | Contract reference (FK) |
| Amendment No | U_AmendmentNo | Numeric | 11 | Sequential amendment number |
| Amendment Date | U_AmendDate | Date | 8 | Amendment date |
| Reason | U_Reason | Alphanumeric | 200 | Reason for amendment |
| Value Change | U_ValueChange | Sum | 19,6 | Change in contract value (+ or -) |
| Time Extension | U_TimeExtension | Numeric | 11 | Days extended |
| New End Date | U_NewEndDate | Date | 8 | Revised end date |
| Status | U_Status | Alphanumeric | 1 | D=Draft, A=Approved, R=Rejected |
| Description | U_Description | Memo |  | Detailed amendment description |

## 3.5 Guarantees Table (RVCM_GUARNT)

Manages performance bonds and bank guarantees. Table Code: @RVCM_GUARNT

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Code | Code | Alphanumeric | 20 | Guarantee code (PK) |
| Contract Code | U_ContractCode | Alphanumeric | 20 | Contract reference (FK) |
| Guarantee Type | U_GuaranteeType | Alphanumeric | 30 | Type: Performance, Advance Payment, Retention, Warranty |
| Guarantee No | U_GuaranteeNo | Alphanumeric | 50 | Bank guarantee number |
| Issuing Bank | U_IssuingBank | Alphanumeric | 100 | Bank name |
| Amount | U_Amount | Sum | 19,6 | Guarantee amount |
| Issue Date | U_IssueDate | Date | 8 | Guarantee issue date |
| Expiry Date | U_ExpiryDate | Date | 8 | Guarantee expiry date |
| Status | U_Status | Alphanumeric | 1 | A=Active, E=Expired, R=Released, X=Cancelled |
| Release Date | U_ReleaseDate | Date | 8 | Date guarantee released |
| Remarks | U_Remarks | Memo |  | Additional notes |

## 3.6 Insurance Table (RVCM_INSURE)

Tracks insurance policies related to contracts. Table Code: @RVCM_INSURE

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Code | Code | Alphanumeric | 20 | Insurance record code (PK) |
| Contract Code | U_ContractCode | Alphanumeric | 20 | Contract reference (FK) |
| Policy Type | U_PolicyType | Alphanumeric | 50 | Type: Liability, Property, Workers Comp, etc. |
| Policy Number | U_PolicyNo | Alphanumeric | 50 | Insurance policy number |
| Insurance Company | U_InsuranceComp | Alphanumeric | 100 | Insurance provider name |
| Coverage Amount | U_CoverageAmt | Sum | 19,6 | Coverage amount |
| Premium | U_Premium | Sum | 19,6 | Insurance premium paid |
| Effective Date | U_EffectiveDate | Date | 8 | Policy effective date |
| Expiry Date | U_ExpiryDate | Date | 8 | Policy expiry date |
| Status | U_Status | Alphanumeric | 1 | A=Active, E=Expired, X=Cancelled |

## 3.7 Configuration Table (RVCM_CONFIG)

System configuration and settings. Table Code: @RVCM_CONFIG

| Field Name | SAP Field | Data Type | Size | Description |
| --- | --- | --- | --- | --- |
| Code | Code | Alphanumeric | 50 | Configuration key (PK) |
| Config Value | U_Value | Alphanumeric | 254 | Configuration value |
| Description | U_Description | Alphanumeric | 200 | Setting description |
| Category | U_Category | Alphanumeric | 50 | Setting category |
| Data Type | U_DataType | Alphanumeric | 20 | Value data type: String, Number, Boolean, Date |
| Modified By | U_ModifiedBy | Numeric | 11 | Last modifier |
| Modified Date | U_ModifyDate | Date | 8 | Last modification date |

# 4. Database Relationships

The following diagram shows key relationships between tables:

- RVCM_CNTRCT (Contract Header) → RVCM_CNTRCT1 (Contract Lines): One-to-Many

- RVCM_CNTRCT → RVCM_ICP (ICP Header): One-to-Many

- RVCM_ICP → RVCM_ICP1 (ICP Lines): One-to-Many

- RVCM_CNTRCT → RVCM_PYMSCH (Payment Schedule): One-to-Many

- RVCM_CNTRCT → RVCM_RETEN (Retention): One-to-Many

- RVCM_CNTRCT/RVCM_ICP → RVCM_DEDUCT (Deductions): Many-to-Many

- RVCM_CNTRCT → RVCM_AMEND (Amendments): One-to-Many

- RVCM_CNTRCT → RVCM_GUARNT (Guarantees): One-to-Many

- RVCM_CNTRCT → RVCM_INSURE (Insurance): One-to-Many

- RVCM_CNTRCT → RVCM_TERMS (Contract Terms): One-to-Many

- Any Table → RVCM_ATTACH (Attachments): One-to-Many

- Any Table → RVCM_WFHIST (Workflow History): One-to-Many

# 5. Integration with SAP B1

## 5.1 Business Partner Integration

- U_CardCode links to OCRD (Business Partners master)

- U_CntctCode links to OCPR (Contact Persons)

- Auto-populate customer name, address, contact details

## 5.2 Item Master Integration

- U_ItemCode links to OITM (Items master)

- Pull item descriptions, units, and pricing

- Support both inventory items and services

## 5.3 Financial Integration

- U_Currency links to OCRN (Currencies)

- U_TaxCode links to OSTC (Tax Codes)

- Auto-generate AR Invoices (OINV) from approved ICPs

- Link to Incoming Payments (ORCT) for payment tracking

- U_GLAccount links to OACT (Chart of Accounts)

## 5.4 User Integration

- U_CreatedBy, U_ModifiedBy, U_ApprovedBy link to OUSR (Users)

- Workflow approval uses SAP B1 authorization system

# 6. Direct HANA Database Operations

The add-on implements direct HANA database read/write capabilities for enhanced performance:

## 6.1 HANA Connection

- Direct connection to HANA database using ODBC/JDBC drivers

- Connection pooling for optimal performance

- Secure authentication using SAP B1 credentials

- Transaction management for data consistency

## 6.2 Read Operations

- Direct SQL queries for faster data retrieval

- Optimized joins across contract, ICP, and master data tables

- Parameterized queries for security against SQL injection

- Cached queries for frequently accessed data

## 6.3 Write Operations

- Direct INSERT/UPDATE/DELETE operations on UDTs

- Batch operations for bulk data processing

- Transaction rollback on errors

- Audit trail maintenance for all modifications

## 6.4 Stored Procedures

- Complex calculations executed on HANA for performance

- ICP calculation procedures for cumulative values

- Retention and deduction calculation procedures

- Report generation procedures for dashboards

# 7. Indexing Strategy

Recommended indexes for optimal performance:

## 7.1 Primary Indexes

- All Code fields (Primary Keys): Clustered index

- All LineNum fields in child tables: Non-clustered index

## 7.2 Foreign Key Indexes

- U_CardCode: Non-clustered index for Business Partner lookups

- U_ContractCode: Non-clustered index for contract relationships

- U_ICPCode: Non-clustered index for ICP relationships

- U_ItemCode: Non-clustered index for item lookups

## 7.3 Date Indexes

- U_CreateDate: Non-clustered index for date range queries

- U_StartDate, U_EndDate: Composite index for contract period queries

- U_CertDate: Non-clustered index for ICP date filtering

## 7.4 Status Indexes

- U_Status fields: Non-clustered index for status filtering

- U_ApprovalSts: Non-clustered index for approval workflows

=== END OF DOCUMENT 1 ===

Core Requirements & Database Schema